SYNTHETIC TUTORIAL / 14 SEPTEMBER 2026

# Project hours — reference summary

Seven completed tasks used 33 hours against 30 planned hours: +3 hours. The full plan is 32 hours, including one pending task whose actual hours are unknown.

| Project | Done plan (h) | Done actual (h) | Difference (h) |
| --- | --- | --- | --- |
| Aurora | 10 | 12 | +2 |
| Boreal | 10 | 10 | 0 |
| Cedar | 10 | 11 | +1 |
| Total | 30 | 33 | +3 |

# What to check

Aurora accounts for +2 hours (T01, T02); Cedar for +1 hour (T07, T08). Boreal is on plan across T04–T06. T03 in Aurora remains pending, with 2 planned hours and a blank actual value. Do not replace that blank with zero or compare all planned work against completed actuals.

Source: project-tasks.csv, rows T01–T08. All project names and hours are fictional. This document was generated deterministically from the fixture and checked mechanically; it is not an output from a More AI or model benchmark.

Use this reference to check the facts in your own output. Layout may differ. Keep the inputs, generated files and your verification notes together. CC0: reuse and adapt freely.